# JSpec Build Agenda

JSpec · generated from the markdown sources in this repository

# AGENDA — JSpec build checklist

The full build, as 27 components in 9 groups. This file is the source of truth for "what is done and what is next." Read at session start; updated whenever a component changes state.

Detailed description of every component — what it does, its inputs and outputs, its acceptance test, and how to instruct me to build it — is in `docs/COMPONENT-GUIDE.md`. Read that before starting any component.

JSpec is a general tool for any team's project. Nothing here is specific to Playwright, M2M or Aptean — all domain knowledge lives in profiles/*.yaml (D-011, D-027). Where an example is needed below it is labelled as an example.

## Progress

|  | Count | Which |
| --- | --- | --- |
| ✅ Done | 4 | C-01, C-02, C-03, C-04 |
| 🟡 Partial / stub | 4 | C-05, C-12, C-14, C-16 |
| ⬜ Not started | 19 | everything else |
| Total | 27 | 9 groups, 6 milestones |

Right now: Phase 0 bootstrap ~90%. Nothing runs end to end — C-05 is empty. Next: M1 = C-25 then C-05.

Legend: [x] done · [~] partial or stub · [ ] not started · [!] blocked on input

## How to update this file

When a component changes state: flip its box, update its status note, update the Progress table, and set Right now / Next. Add a line to journal/YYYY-MM-DD.md saying what changed. Never renumber a component ID — they are referenced from STATE.md, the journal and DECISIONS.md.

## Group 1 · Foundation — the base everything sits on

- ☒ C-01 · Contracts — The definition of every artifact the system produces: spec,

plan, work package, risk item, approval. Anything that does not fit the shape is rejected before it can travel downstream. · 724 ln · needs: — · teaches: structured output / constrained generation

- ☒ C-02 · Router — Reads a request and decides how much process it deserves

(trivial / fix / feature / sweep), then sets the token and question budget for the run. No model call. · 222 ln · needs: C-01 · teaches: when NOT to call a model

- ☒ C-03 · Memory — Continuity across chats: a small auto-loaded protocol, a

current-state file, an append-only history, and this agenda. · ~550 ln · needs: — · teaches: agent memory architecture

- ☒ C-04 · Guardrails — The constitution (rules), config.yaml (knobs) and CI

(enforcement), including the check that fails the build if an API key appears. · ~300 ln · needs: — · teaches: policy as data, enforced mechanically

## Group 1b · Adaptation — what makes it work for anyone

- ☐ C-25 · Profile engine — The Profile contract, loader, override resolution and

validation. The single place any project-specific fact may live: languages, layout, runner, validation commands, risk taxonomy, conventions. Build this before C-05. · ~250 ln · needs: C-01 · teaches: where to put the generalization boundary

- ☐ C-26 · Project profiler — Point it at a repository it has never seen; it works

out the languages, frameworks, test runner and layout, then writes a draft profile the user corrects. Every guess marked as a guess. · ~300 ln · needs: C-06, C-07, C-25 · teaches: zero-config onboarding, honest uncertainty

- ☐ C-27 · Convention learner — Infer how this team actually writes code — naming,

structure, recurring patterns — so generated work looks like theirs, not generic. · ~250 ln · needs: C-07, C-09, C-25 · teaches: observed preferences beat configured ones

## Group 2 · The bridge — nothing runs until this exists

- ▣ C-05 · Tool surface — How a skill actually calls the Python side. Ten tools are

named and documented; every body is empty. Shipping as scripts bundled in the skill folders, invoked via Bash (D-025); MCP wraps the proven tools after M2. · 127 → ~400 ln · needs: C-01, C-25 · teaches: tool use, function calling, what MCP is

## Group 3 · Repo intelligence — where it first becomes worth using

- ☐ C-06 · Symbol extractor — Parse every source file into symbols — functions,

classes, methods, imports, calls — each with its file and line. Language-agnostic via tree-sitter; which languages to load comes from the profile. · ~300 ln · needs: — · teaches: parsing beats text processing; the unit you index decides everything

- ☐ C-07 · Symbol store — A SQLite index of every symbol, refreshed only for files

whose content hash actually changed. Plus full-text search. · ~250 ln · needs: C-06 · teaches: incremental indexing, content addressing

- ☐ C-08 · Blast radius — "Who calls this, and who calls them?" — the transitive

closure over the call and import graph. Change a shared thing, get the complete downstream list before touching it. · ~200 ln · needs: C-07 · teaches: deterministic grounding · first component that earns its keep

## Group 4 · Context — this is the RAG layer

- ☐ C-09 · Retriever — Find the right handful of files instead of reading fifty. A

ladder, cheapest first: exact → symbol → text → structural (graph) → semantic → merged rank. Stops as soon as a rung answers well enough. · ~250 ln · needs: C-07, C-08 · teaches: RAG done properly — semantic search is the last resort, not the first

- ☐ C-10 · Context builder — Assemble the prompt inside a token budget, expanding

outward only as far as needed: symbol → enclosing class → related symbols → dependencies → file range → whole file. · ~300 ln · needs: C-09 · teaches: context engineering — minimum SUFFICIENT context

- ☐ C-11 · Redactor — Detect and strip secrets before any context is assembled.

Never-send list from config. Fails closed: if the detector errors, block the send. · ~150 ln · needs: — · teaches: fail-closed security design

## Group 5 · Judgement — the only part where a model thinks

- ▣ C-12 · Template registry — The prompt bodies as versioned data files, each

declaring its output schema, question budget, token budget and rubric. 1 of 9 written (specify.yaml). Missing: route, clarify, plan, decompose, risk, fix, review, converge. · ~400 ln left · needs: C-01 · teaches: prompts as versioned, measurable artifacts

- ☐ C-13 · Judge port — One interface, two ways to get a validated answer: an

in-session tool schema, or headless claude -p --json-schema for CI and evals. No key-based path. · ~200 ln · needs: C-01, C-05 · teaches: designing to a capability, not a vendor

- ▣ C-14 · Skills & agents — The model-facing layer. One router skill that triggers

itself; every step skill locked so the model cannot skip into the middle. Plus the critic and refuter agents. 3 of ~9 done. · ~600 ln left · needs: C-05, C-12 · teaches: agent patterns — single-purpose agents, adversarial verification

## Group 6 · Planning & governance — the second big payoff

- ☐ C-15 · Decomposer — Turn one spec into work packages with dependencies, each

independently testable, each declaring the files it will touch. · ~250 ln · needs: C-01, C-12 · teaches: decomposition — what makes a piece a piece

- ▣ C-16 · Risk engine — The arithmetic: score each item, combine per package as

dominant-plus-tail, propagate up the dependency graph, amplify packages touching the same files, produce one verdict plus its top three drivers. Formulas written in docstrings; 5 functions unimplemented. · 97 → ~250 ln · needs: C-01, C-15 · teaches: hybrid symbolic + neural; choosing granularity for a model's judgement

- ☐ C-17 · Gate ledger — Append-only record of every approval: package, decision,

approver, timestamp, risk score at approval, diff hash, evidence. Stringency scales with computed risk. · ~200 ln · needs: C-16 · teaches: human-in-the-loop designed, not bolted on

## Group 7 · The execution loop — write, check, fix, stop

- ☐ C-18 · Generator — Write the code following this repository's own patterns

rather than generic ones — imports, structure, naming, error handling. · ~300 ln · needs: C-09, C-14, C-27 · teaches: grounded generation — few-shot from the repo itself

- ☐ C-19 · Validator — Run the real checks (lint, types, tests — commands come from

the profile), parse the output, return a structured result. · ~200 ln · needs: C-01, C-25 · teaches: closing the loop with ground truth · highest-leverage single component

- ☐ C-20 · Repair engine — Classify the failure, pull failure-specific context,

diagnose, patch, re-validate. Three attempts, then stop and escalate with a reason. · ~300 ln · needs: C-09, C-19 · teaches: bounded self-correction — the engineering is in the CAP

## Group 8 · Proof & learning — what makes it compound

- ⚠ C-21 · Eval harness — Score the artifacts the system produces against real

examples using written rubrics, and report whether a change made things better or worse. Blocked on the golden set — 5–10 real cases (D-026: reconstruct from git history, owner corrects). · ~300 ln · needs: C-13 + golden set · teaches: evals and LLM-as-judge — the most under-taught skill in AI

- ☐ C-22 · Experience store — A searchable library of lessons, incidents and

anti-patterns, retrieved by similarity to the task in front of you. · ~250 ln · needs: C-09, C-10 · teaches: long-term memory that compounds; retrieval is the hard part

- ☐ C-23 · Traceability — Requirement → spec → plan → code → test → result,

followable in both directions. · ~200 ln · needs: C-01, C-17 · teaches: provenance and explainability

- ☐ C-24 · Cost ledger — Budget versus actual, per step, per run. The router reads

this history to get cheaper over time. · ~150 ln · needs: C-05 · teaches: observability — tokens per ACCEPTED outcome, not tokens used

## Milestones — the order to build in

- ☐ M1 · It runs at all — C-25 → C-05

Skills can call Python, against a profile from day one. Nothing else is testable until this lands. 2 components.

- ☐ M2 · It knows the repo — stop here and use it — C-06 → C-07 → C-08 → C-26

Blast radius works. "What breaks if I change this?" answered completely, in milliseconds. This alone is worth the project. Use it for two weeks before building more — what you learn will change what you build next. 4 components.

- ☐ M3 · It writes grounded specs — C-09, C-10, C-11, C-12, C-13, C-14, C-27

A vague request becomes a validated spec, grounded in what the repo actually contains, attacked by a critic first. Largest block. 7 components.

- ☐ M4 · It governs — C-15, C-16, C-17

Work packages, a risk verdict with three named drivers, gates priced to risk, a permanent approval ledger. Second natural stopping point. 3 components.

- ☐ M5 · It proves itself — C-21

Buildable any time after M3. Do not skip: everything after it is unmeasurable without it, and unmeasurable improvements tend not to be improvements. 1 component.

- ☐ M6 · It closes the loop — C-19 first, then C-18, C-20, C-22, C-23, C-24

Generate, validate, repair, remember, trace, measure. C-19 first because ground truth improves everything upstream of it. 6 components.

## Open questions blocking work

| # | Question | Blocks |
| --- | --- | --- |
| 1 | Which repos enter the code graph — one, or several sharing code? | C-06, C-07 |
| 2 | Risk band thresholds, and who counts as a named approver | C-17 |
| 3 | How does headless claude -p authenticate inside a CI pipeline? | CI rollout only |
| 4 | Directory-management access in the Aptean Enterprise org | public marketplace only |

Settled: C-05 shape (D-025, bundled scripts) · golden set method (D-026, reconstruct then correct) · no frameworks / no Ollama (D-024) · domain neutrality gets components (D-027) · deliver in chat (D-028).

# JSpec — Component Guide

What this file is: a plain-language description of all 27 components, detailed enough that you can decide what you want and tell me to build it.

Companion files:

- memory/AGENDA.md — the short checklist. What is done, what is next.

- This file — the long explanation of each item on that checklist.

JSpec is a general tool. It must work for any team's project — a test suite, a web service, a mobile app, a data pipeline. Nothing here is specific to one company or one framework. All project-specific knowledge lives in profiles/*.yaml (see C-25).

## How to read each entry

| Field | Means |
| --- | --- |
| In one line | What it is, no jargon |
| Why it exists | What goes wrong without it |
| What it actually does | The steps, in order |
| Takes in / Gives back | Its inputs and outputs |
| Done when | How we know it is finished — the acceptance test |
| Depends on | What must exist first |
| How to instruct me | A sentence you can literally type |
| What you learn | The AI-engineering idea behind it |

## How to instruct me — the general pattern

You do not need to write a specification. A short instruction plus the component ID is enough, because this file and AGENDA.md are on disk and I read them first.

The shortest form that works:

Build C-08.

The better form, which removes ambiguity:

`Build C-08 blast radius. Read the component guide first. I want forward and reverse

traversal, and it must tell me the depth it searched.`

Add any of these when you care about them:

- Scope: "just the forward direction for now"

- Constraint: "no new dependencies" / "must work on Windows"

- Order: "write the tests first"

- Depth: "explain it as you go" (the default, per D-023) or "just build it, explain after"

If something in your instruction conflicts with this file, your instruction wins — but I will say so once before proceeding, so a mistake gets caught early rather than built.

# Group 1 · Foundation

The base everything else sits on. All four are built and tested.

## C-01 · Contracts ✅ done · 724 lines

In one line: The rulebook for what every piece of output must look like.

Why it exists: When you ask a model for structured information, you normally get something close to what you wanted. A field missing here, a list where you expected a number there. If the next step trusts that output, the damage travels. Contracts stop it at the door: output that does not match the shape is rejected before anything else sees it.

What it actually does:

- Defines each artifact as a strict shape — a spec has user stories, requirements with

IDs, success criteria that must contain a measurable number, and so on.

- Defines shared building blocks used by all of them: an ID, a confidence score between

0 and 1, an evidence list that must contain at least one entry.

- Turns every shape into a machine-readable schema, so both in-session tools and

headless runs validate against the same definition.

- Fails loudly on an unknown artifact type instead of silently accepting anything.

Takes in: a candidate object (usually from a model). Gives back: either a validated object, or a list of exactly what was wrong with it.

Done when: ✅ already met — 7 modules, no unimplemented functions, tests cover accepting good specs, rejecting bad ones, and blocking planning when the spec is ambiguous.

Depends on: nothing.

How to instruct me: "Add the Review contract to C-01" — when a later component needs a new artifact shape.

What you learn: Structured output. The single most useful production-AI technique. Look at one line: Evidence = list[str] with min_length=1. That is "cite your source" enforced by the type system — an unevidenced claim cannot be constructed at all. Compare that to writing "please include evidence" in a prompt and hoping.

## C-02 · Router ✅ done · 222 lines

In one line: Decides how much process a request deserves, before spending anything.

Why it exists: Running a full specification pipeline on a one-line typo fix costs more than the fix is worth. But you also cannot skip the pipeline for a large feature. Something has to judge which is which — cheaply, or the judging becomes the expense.

What it actually does:

- Reads the request text and scores it against four depths: trivial, fix, feature,

broad sweep.

- Scores using signals it can measure — a stack trace present, failure words, creation

words, breadth words, how many files are named, how long the request is.

- Mixes in facts from the repository, which outrank the wording because they are

measured rather than inferred: are tests currently failing, how many files does the change look like it touches, what did this user do last time.

- Picks the highest score, and works out how confident to be from two things — how far

ahead the winner is, and whether there was enough evidence to trust the win.

- If nothing matched at all, it refuses to guess: it returns the cheap route with zero

confidence and flags that a human or a model should decide.

- Outputs the chosen depth, the list of steps to run, a token budget and a question

budget.

Takes in: the raw request text, plus optional repository facts. Gives back: depth, confidence, the steps to run, token budget, question budget, and the list of signals that produced the decision.

Done when: ✅ already met — tested for route selection, confidence behaviour, repo facts outranking wording, and budget lookup.

Depends on: C-01.

How to instruct me: "Wire C-02 to real repo facts from C-08" — currently it runs on defaults because the index does not exist yet.

What you learn: **When not to call a model.** Most systems marketed as "AI agents" spend tokens deciding what to do. That decision is usually cheap and deterministic. Also worth studying: the confidence formula deliberately refuses to be confident on thin evidence. An overconfident classifier is worse than an uncertain one, because nothing downstream knows to double-check it.

## C-03 · Memory ✅ done · ~550 lines

In one line: Makes a new chat continue where the last one stopped.

Why it exists: Every new conversation starts blank. Without something on disk, you re-explain the project every time, and decisions made last week get re-argued or silently reversed.

What it actually does:

- A small always-loaded file (CLAUDE.md) carries the working rules — read this at

start, write that at the end, never do this.

- AGENDA.md carries build state — what is done, what is next.

- STATE.md carries the current situation, open questions and hazards. Overwritten, so

it always describes now.

- journal/YYYY-MM-DD.md records every session — append-only, never edited.

- DECISIONS.md records every decision with its reasoning — append-only. A past entry

is superseded by a new one, never rewritten.

- A session-start hook surfaces state automatically, so it does not rely on anyone

remembering to look.

Takes in: what happened in a session. Gives back: enough context for a blank chat to resume without asking you anything.

Done when: ✅ met and in daily use. Outstanding: the session-start hook has not been tested end to end.

Depends on: nothing.

How to instruct me: "Test the C-03 session-start hook and fix it if it does not fire."

What you learn: Memory architecture with tiers. Three kinds of memory with different lifespans and different sizes: rules (small, stable, always loaded), state (medium, overwritten), history (large, append-only, read on demand). The common failure is one growing memory file — it eventually fills the context window and squeezes out the actual work.

## C-04 · Guardrails ✅ done · ~300 lines

In one line: Turns the project's rules from suggestions into things that cannot be violated.

Why it exists: A rule written in a document is advice. Under time pressure, advice loses. A rule enforced by an automated check does not lose.

What it actually does:

- constitution.md states the non-negotiable rules and their order of precedence.

- config.yaml holds every tunable setting in one place — token budgets, retrieval

order, the never-send list, risk weights, repair limits.

- CI runs on two Python versions and checks: lint, formatting, tests.

- CI also checks the things a human reviewer would miss — that config files parse, that

every prompt template declares its four required fields, that every skill declares a description, and that no skill except the router can trigger itself.

- One check exists purely to protect the project's hardest constraint: **the build fails

if an API key or a forbidden flag appears anywhere in the source.**

Takes in: the repository, on every push. Gives back: pass, or a failure naming the exact rule broken.

Done when: ✅ met. Ongoing: add a check whenever a new invariant is agreed.

Depends on: nothing.

How to instruct me: "Add a CI check to C-04 that fails if anything domain-specific appears in core/" — that would enforce D-027 mechanically.

What you learn: Policy as data, enforced mechanically. For every rule you write, ask: what would make this impossible rather than merely discouraged? Most real safety engineering in software looks like this — unglamorous automated checks, not clever design.

# Group 1b · Adaptation

What makes JSpec work for anyone's project instead of one team's. All three are new (added 26 Aug) and none exist yet.

## C-25 · Profile engine ⬜ not started · ~250 lines · build first

In one line: The one place where facts about a specific project are allowed to live.

Why it exists: JSpec has to work for a test suite, a web service, a mobile app and a data pipeline. If knowledge about any one of those leaks into the main code, the main code slowly fills with special cases until adding a new kind of project means changing code instead of writing a config file. That is how a general tool quietly becomes a single-team tool.

What it actually does:

- Defines the Profile shape: which languages, where tests live, where shared code

lives, the command that runs the tests, what counts as "validated", what counts as "risky" here, which prompt templates to use, the team's conventions.

- Loads a profile from profiles/<name>.yaml and validates it — a broken profile fails

at load with a clear message, not silently at use.

- Resolves overrides, so a project can adjust a base profile without copying it.

- Every other component asks the profile instead of assuming. "How do I run the tests?"

is a profile question, never a hard-coded string.

Takes in: a profile name, or a project directory to resolve one for. Gives back: a validated profile object every other component reads from.

Done when:

- The Profile contract exists and is validated like every other artifact

- Two deliberately different examples ship — one test-suite profile, one web-service

profile — so nobody mistakes one for the model

- A missing or malformed profile fails loudly at load, naming the problem

- No other component contains a hard-coded language, framework or path

Depends on: C-01.

How to instruct me: "Build C-25. Contract first, then loader and override resolution. Ship two different example profiles. Nothing outside the profile should know what framework we are looking at."

What you learn: Where to put the generalization boundary. Every tool serving more than one team has exactly one of these lines, and it fails in two directions. Too deep in the code and you get endless special cases. Too far out and the profile becomes a second program nobody can write, so nobody adopts it. The test is one question: can a new kind of project be added by writing only data? Build this before the first tools, or they will bake in assumptions you then have to dig back out.

## C-26 · Project profiler ⬜ not started · ~300 lines

In one line: Point it at a repository it has never seen, and it works out what the project is.

Why it exists: Asking a new user to hand-write a config file before the tool does anything useful is how tools die at install. Nobody configures a thing that has not yet proved itself.

What it actually does:

- Looks for the obvious evidence first — manifest files, lock files, config files,

declared dependencies. These give near-certain answers.

- Infers layout from the symbol index: where do most test files live, which directory is

imported by the most others (that is the shared code), where is the entry point.

- Guesses the rest from naming conventions — and marks every guess as a guess.

- Writes a draft profile with confidence noted per field.

- Shows the user the draft, asks them to correct it, saves the corrected version.

Takes in: a path to a repository. Gives back: a draft profile, with each field marked found or guessed.

Done when:

- Run against three genuinely different repositories, it produces a usable draft for each

- Every field says whether it was found in a config file or inferred

- The user's corrections are saved and never asked about again

- It never silently invents a value — an unknown field is left empty and flagged

Depends on: C-06, C-07, C-25.

How to instruct me: "Build C-26. Detect from manifests first, infer layout from the index second, guess from naming last. Every field must record whether it was found or guessed. Test it against three different repos."

What you learn: Zero-configuration onboarding, and honest uncertainty. The design rule is that the tool must be useful before it is configured. But the genuinely interesting engineering is the confidence marking. "Tests are in tests/" (found the config — certain) is a different claim from "shared code is probably utils/" (guessed from a folder name). A draft that hides which parts are guesses is worse than no draft, because the user skims it once and then trusts all of it equally.

## C-27 · Convention learner ⬜ not started · ~250 lines

In one line: Works out how this team actually writes code, so output looks like theirs.

Why it exists: Generated code that is technically correct but stylistically foreign gets rewritten by hand, which means the tool saved nothing. And you cannot get this from a settings file — nobody fills one in honestly, and nobody keeps it updated.

What it actually does:

- Scans the symbol index for repeated patterns: naming style, file organisation, how a

common operation is normally done here, what usually appears at the top of a file.

- Counts how often each pattern occurs versus its alternatives.

- Records a pattern as a convention only when it is frequent enough to be a rule

rather than one person's habit.

- Stores these as preferences, and feeds them into the prompt when generating.

- Re-checks periodically, because conventions drift.

Takes in: the symbol index, plus a threshold for what counts as a convention. Gives back: a list of observed conventions with how often each was seen.

Done when:

- Given a repository with a clear house style, it names that style correctly

- A pattern appearing twice does not become a rule; one appearing in most files does

- Every recorded convention carries its evidence count, so you can argue with it

- Conventions feed into generation and visibly change the output

Depends on: C-07, C-09, C-25.

How to instruct me: "Build C-27. Frequency analysis over the index, with a configurable threshold. Every convention must record how many times it was observed."

What you learn: Observed preferences beat configured ones. The code never lies about how a team really works. The hard question here is statistical, not technical: how many occurrences turn a pattern into a convention? Set the threshold too low and you will confidently enforce one developer's bad habit on everyone — which is worse than having no conventions at all, because now it is automated.

# Group 2 · The bridge

Nothing in the system runs until this exists.

## C-05 · Tool surface 🟡 stub · 127 → ~400 lines · blocks everything

In one line: How the model-facing side actually calls the Python side.

Why it exists: Right now there are two halves that cannot talk. The skills describe what to do; the Python does the exact work. Ten connecting functions are named and documented, and every single one is empty. Nothing can be tested until they are not.

What it actually does:

- Exposes typed functions the model can call: classify a task, validate an artifact, ask

what breaks, find existing code, score risk, record an approval, record a preference, record cost.

- Each takes structured input and returns structured output — never prose.

- Validates input against the contracts before doing anything.

- Reads all project-specific behaviour from the profile (C-25), never from hard-coded

values.

- Runs as scripts bundled inside the skill folders, called with Bash (decision D-025 — an

MCP server wraps the proven ones later).

Takes in: a function name and structured arguments. Gives back: structured output, or a clear error.

Done when:

- Three tools work end to end from inside a real session: classify a task, validate an

artifact, ask what breaks

- Each validates its input and returns a useful message on bad input

- No hard-coded project assumptions — everything project-specific comes from the profile

- A skill can call one and use the result without any manual step

Depends on: C-01, C-25.

How to instruct me: "Build C-05 with three tools first — classify_task, validate_artifact, blast_radius. Bundled scripts, not MCP. Read the profile for anything project-specific. Show me it working from a real session."

What you learn: Tool use and function calling — what "agent" actually means. Write one of these by hand and the mystique disappears entirely. The mechanism is a loop: the model picks a tool, your code runs it, the result goes back into the conversation, the model continues. That is all there is. The schema on each tool does double duty as both documentation and validation, which is why C-01 had to come first.

# Group 3 · Repo intelligence

Where the tool first becomes worth opening in the morning.

## C-06 · Symbol extractor ⬜ not started · ~300 lines

In one line: Reads source code properly, instead of treating it as text.

Why it exists: Everything downstream — finding things, knowing what breaks, matching the house style — depends on knowing what is actually in the code. Searching text finds matches in comments and strings and misses everything indirect. A parser knows a function is a function.

What it actually does:

- For each source file, parses it into a syntax tree using tree-sitter.

- Walks the tree pulling out what matters: functions, classes, methods, imports, exports,

and which things call which.

- Records each with its exact file and line, so every later answer can be checked.

- Handles multiple languages behind one interface — which languages to load comes from

the profile, not a hard-coded list.

- Skips what it should not read: build output, dependencies, and anything on the

never-send list.

Takes in: a file or directory, plus the profile's language list. Gives back: a list of symbols, each with kind, name, file, line, and relationships.

Done when:

- Two genuinely different languages are extracted through the same interface

- Every symbol carries an accurate file and line, spot-checked by hand

- A syntax error in one file does not stop the run — it is reported and skipped

- Adding a language requires a profile change, not a code change

Depends on: nothing (but pairs with C-25).

How to instruct me: "Build C-06 using tree-sitter. One extractor interface, languages driven by the profile. Start with one language and prove the interface before adding a second."

What you learn: Parsing beats text processing — and the unit you index decides everything downstream. This is the first serious lesson about retrieval. The standard tutorial approach chops files into fixed-size chunks and embeds them, which shreds exactly the structure that makes code answerable. A function is a natural unit. An import is a real edge. Throwing those away to make everything look like prose is a downgrade, not a simplification.

## C-07 · Symbol store ⬜ not started · ~250 lines

In one line: Remembers everything C-06 found, and updates only what changed.

Why it exists: Re-parsing an entire repository every time you ask a question makes the tool too slow to use. A tool too slow to use does not get used.

What it actually does:

- Stores every symbol in a local SQLite database with its file, line, kind and

relationships.

- Records a hash of each file's contents alongside it.

- On refresh, re-reads only files whose hash changed. Everything else is left alone.

- Adds a full-text index, so text search is fast without a separate tool.

- Handles deleted and renamed files without leaving stale entries behind.

Takes in: the symbols from C-06. Gives back: fast lookup by name, by file, by kind, or by text.

Done when:

- A full index of a large repository completes in a time you would tolerate

- Re-indexing after changing one file takes about a second

- Deleting a file removes its symbols

- A query by name returns the right answer with correct file and line

Depends on: C-06.

How to instruct me: "Build C-07. SQLite, content-hash based incremental refresh, plus full-text search. Prove the incremental path: index everything, change one file, re-index, and show me only that file was re-read."

What you learn: Content addressing. Hash the contents, never trust the timestamp — timestamps lie after a checkout, a copy, or a clock change. This exact idea sits underneath Git objects, build caches and container layers, so learning it once pays off everywhere.

## C-08 · Blast radius ⬜ not started · ~200 lines · first component that earns its keep

In one line: Tells you everything that will break, before you change anything.

Why it exists: This is the most expensive question in most working weeks, and today it is answered by hand with a text search. Text search misses indirect callers — A calls B, and B calls the thing you are changing — and it finds false matches in comments. You discover what was missed when the build breaks, hours later.

What it actually does:

- Takes a name: a function, class or file.

- Looks it up in the index and finds everything that directly calls or imports it.

- Then finds everything that calls those, and repeats. That is what makes it complete

rather than a single hop.

- Detects cycles and refuses to loop forever.

- Stops at a depth limit and reports the depth it reached, so a truncated answer never

looks like a complete one.

- Works in reverse too: "what does this thing depend on?"

- Returns the chain for each result, so you can see how something is connected, not just

that it is.

Takes in: a symbol name, optionally a file to disambiguate, optionally a depth limit. Gives back: affected files and symbols, the connection path for each, a total count, and the depth searched.

Done when:

- On a small hand-built test repository, it returns every caller — verified manually

- Circular references do not hang it

- The depth searched is always reported

- Reverse direction works

- It runs fast enough to use casually, not as a special occasion

Depends on: C-07.

How to instruct me: "Build C-08. Forward and reverse traversal over the C-07 index, cycle-safe, depth-limited with the depth reported. Include the connection chain for each result. Test it against a small repo where I can check the answer by hand."

What you learn: Deterministic grounding. The reason to compute this rather than ask a model is that a model returns a plausible answer and this returns a fact. Every AI system you would actually trust has a layer like this underneath the language model — the model handles judgement, this handles truth. Confusing those two is the most common architectural mistake in AI tooling.

# Group 4 · Context

This is the retrieval layer — what most people mean when they say "RAG".

## C-09 · Retriever ⬜ not started · ~250 lines

In one line: Finds the right handful of files instead of reading fifty.

Why it exists: A model given too little context invents things. Given too much, it loses the thread in the middle and costs a fortune. Something has to pick the few files that actually matter for this specific question.

What it actually does: Tries methods in order, cheapest and most precise first, and stops as soon as one answers well enough.

- Exact — the request names a file or symbol directly. Just fetch it.

- Symbol — look the name up in the index. Precise, instant.

- Text — full-text search across the indexed content.

- Structural — walk the graph. "What is connected to this thing?"

- Semantic — meaning-based search, for when the words do not match but the intent

does. This is the last resort, not the first.

- Merge — combine results from whichever rungs ran, ranked, with the score visible so

you can see why each file was chosen.

Takes in: a request, plus the profile and the index. Gives back: a ranked list of files or symbols, each with a score and the reason it was picked.

Done when:

- Each rung works on its own and can be tested on its own

- A request naming a file directly never reaches the expensive rungs

- Every result explains why it was chosen

- The semantic rung can be switched off entirely and the system still works

Depends on: C-07, C-08.

How to instruct me: "Build C-09 as a ladder. Each rung a separate function, stop early when a rung answers. Skip the semantic rung for now — build the first four and show me where they fail before we add embeddings."

What you learn: RAG, done properly. Notice where semantic search sits: second to last. The tutorial version of RAG — chunk everything, embed it, take the closest match — is the weakest rung on this ladder, and for code it is actively harmful. Exact and symbol lookup are faster, cheaper and exactly precise. Reach for embeddings when you can demonstrate the cheap rungs failing on a real question, and not one day sooner. Building the vector store first is the most common and most expensive mistake in this whole field.

## C-10 · Context builder ⬜ not started · ~300 lines

In one line: Fits what the model needs to know into the space available.

Why it exists: Retrieval finds candidate files. That is not the same as a prompt. Files have to be trimmed, ordered and fitted inside a budget — and a budget that is silently exceeded produces a truncated prompt, which produces confident nonsense.

What it actually does:

- Counts tokens for real, rather than estimating.

- Starts narrow: just the symbol in question.

- Expands outward only as far as needed — the enclosing class, then related symbols, then

its dependencies, then a range of the file, then the whole file. It stops the moment it has enough.

- If the budget is exceeded, compresses: summarise the less relevant parts rather than

dropping them silently.

- Records what was included, what was left out, and what it cost — so an unhelpful answer

can be traced to what the model was actually shown.

Takes in: the retrieval results, a token budget, and the task. Gives back: the assembled context, plus a record of what was included and dropped.

Done when:

- Token counts are accurate, not estimated

- The expansion ladder is visible in the output — you can see how far it went

- Exceeding the budget compresses rather than truncating

- Every run records what was included and what it cost

Depends on: C-09.

How to instruct me: "Build C-10. Real token counting, the expansion ladder from narrowest to widest, compression on overflow. Log what was included and dropped every time."

What you learn: Context engineering — the discipline that separates working AI systems from impressive demos. The target is **minimum sufficient context**: not minimum, not maximum. Too little and the model hallucinates; too much and it loses information in the middle of a long prompt. Both failures look like "the AI is bad" and neither one is. The skill is measuring instead of guessing.

## C-11 · Redactor ⬜ not started · ~150 lines

In one line: Makes sure secrets never end up in a prompt.

Why it exists: Almost no real data leak in an AI system is a clever attack. It is a credentials file that got swept into context by a careless pattern match, and then sent somewhere.

What it actually does:

- Holds a never-send list — environment files, credential files, keys, certificates, and

anything the profile adds.

- Scans candidate content for secret-shaped patterns even in files that passed the list.

- Redacts what it finds, and records that a redaction happened.

- Fails closed: if the detector itself errors, the send is blocked. It never falls

through to "probably fine".

Takes in: any content about to be assembled into context. Gives back: the safe version, plus a record of what was removed — or a hard stop.

Done when:

- A file on the never-send list cannot reach context by any path

- A secret pasted inside an otherwise ordinary file is caught

- A deliberately broken detector blocks the send rather than passing it

- Every redaction is logged

Depends on: nothing.

How to instruct me: "Build C-11. Never-send list plus pattern detection, fail closed. Write a test that breaks the detector on purpose and proves the send is blocked."

What you learn: Fail-closed design. When a safety check cannot run, the safe answer is no, not yes. This is one line of design thinking that separates systems you can put in front of an auditor from systems you cannot.

# Group 5 · Judgement

The only part of the system where a model does the thinking.

## C-12 · Template registry 🟡 1 of 9 · ~400 lines remaining

In one line: The prompts, stored as proper versioned files instead of buried in code.

Why it exists: A prompt hidden inside code cannot be compared, budgeted or graded — so nobody can tell whether editing it made things better or worse. Every prompt here declares four things that make it improvable: what shape it must output, how many questions it may ask, how many tokens it may spend, and which rubric grades it.

What it actually does:

- Keeps each prompt in its own file with those four declarations at the top.

- A registry lists them all, so the router can look up which one to use.

- Prompts take named inputs — the request, what already exists in the codebase, known

preferences, the profile — and fill them in.

- Each declares checks its output must pass, beyond just matching the shape.

- CI refuses to build if any template is missing one of the four required fields.

Takes in: a template name plus its inputs. Gives back: the filled-in prompt, with its budgets and its output shape attached.

Done when:

- All nine exist: route, specify, clarify, plan, decompose, risk, fix, review, converge

- Each declares output shape, question budget, token budget and rubric

- Each has been run at least once and produced valid output

- No prompt text lives anywhere else in the codebase

Depends on: C-01.

How to instruct me: "Build the C-12 plan template. Copy the structure of specify.yaml. Keep the token budget under X." — one at a time is fine; they are independent.

What you learn: Prompts as versioned, measurable artifacts. This is the difference between prompt fiddling and prompt engineering. If you cannot diff a prompt, budget it and grade it, you are guessing — and you will confidently make it worse at some point without noticing.

## C-13 · Judge port ⬜ not started · ~200 lines

In one line: One way to ask for a validated answer, whichever mechanism runs underneath.

Why it exists: There are two genuinely different ways to get structured output here — a tool schema inside a live session, or a headless command in CI. The rest of the system should not have to know or care which one ran.

What it actually does:

- Defines one interface: here is a prompt and a required output shape, give me a validated

object.

- Backend one: in-session, using the tool schema mechanism.

- Backend two: headless, using a command-line call that returns validated JSON.

- Neither requires an API key — both run on the existing Claude Code login.

- Returns the object plus what it cost.

Takes in: a prompt, a required output shape, and which backend to use. Gives back: a validated object, plus the cost.

Done when:

- The same request through both backends produces the same shape of result

- Nothing downstream can tell which backend ran

- Neither path requires a key, and CI still proves no key is needed

- Cost is reported

Depends on: C-01, C-05.

How to instruct me: "Build C-13 with both backends. Prove the same call works through each and downstream code cannot tell the difference."

What you learn: Designing to a capability, not a vendor. Portability does not mean "we support five providers" — it means the rest of the system cannot tell which one is running. That distinction is what makes a system survive a provider change.

## C-14 · Skills & agents 🟡 3 of ~9 · ~600 lines remaining

In one line: The model-facing layer — what actually decides and drafts.

Why it exists: Someone has to do the judgement work: reading the request, writing the spec, criticising it, planning the change. That is the model's job, and skills are how you give it a specific job rather than a vague one.

What it actually does:

- One entry-point skill triggers itself from what you type — you never need to remember a

command name.

- Every other skill is locked, so the model cannot jump into the middle of the pipeline

and skip the spec.

- Each skill does one thing: route, specify, plan, decompose, review, repair.

- Two adversarial agents exist to attack output rather than produce it: a critic that

attacks a spec for untestable requirements and hidden ambiguity, and a refuter whose only job is to disprove a claim.

- The refuter is spawned three times per claim, and a majority disproof kills the claim.

Takes in: whatever you typed, plus the context and the template. Gives back: a drafted artifact that has already survived criticism.

Done when:

- Skills exist for plan, decompose, review, repair and converge

- Only the entry-point skill can trigger itself; CI enforces this

- The critic runs on every spec before you see it

- The refuter pattern is wired and demonstrably kills a bad claim

Depends on: C-05, C-12.

How to instruct me: "Build the C-14 review skill and wire the critic loop so no spec reaches me unattacked."

What you learn: Agent patterns that actually work. Two ideas worth taking away. Several single-purpose agents beat one omniscient prompt. And adversarial verification — three independent attempts to disprove a claim, majority wins — catches plausible-but-wrong output far better than asking the same model to check its own homework. This is the useful kind of multi-agent design, as opposed to the "team of seven AI employees" version that is mostly theatre.

# Group 6 · Planning & governance

The second big payoff, and the part that makes this defensible to anyone senior.

## C-15 · Decomposer ⬜ not started · ~250 lines

In one line: Breaks one specification into pieces that can each be built and checked separately.

Why it exists: Large changes fail as one big lump because nothing is verifiable until the end. Splitting them lets each piece be proven before the next starts.

What it actually does:

- Reads the validated spec.

- Produces work packages, each with what it does, which files it will touch, and what

proves it works.

- Records dependencies between them — what must be done before what.

- Checks the dependency graph for cycles and refuses a circular plan, because that is a

decomposition bug worth surfacing.

- Each package must be independently testable. If it cannot be, it gets folded into one

that can.

Takes in: a validated spec. Gives back: a validated plan — packages, dependencies, and what each touches.

Done when:

- Every package states its own test

- The dependency graph is acyclic, and a cycle is rejected with a message

- Every package names the files it expects to touch, which C-16 needs

- A package that cannot stand alone is merged rather than shipped as half a thing

Depends on: C-01, C-12.

How to instruct me: "Build C-15. Every package must be independently testable and declare what it touches. Reject cyclic plans."

What you learn: Decomposition, and what makes a piece a piece. Splitting is easy. The hard constraint is independently verifiable — if a package cannot be tested on its own, it is half of something, and it will hide its own failure until integration.

## C-16 · Risk engine 🟡 stub · 97 → ~250 lines

In one line: Turns risk judgements into one number and one verdict you can act on.

Why it exists: Written risk notes cannot be added up, ranked or compared between runs. Numbers can. And a reviewer looking at forty work packages reads none of them, whereas a reviewer given one verdict and its three main causes reads all three.

What it actually does:

- The model supplies four judgements per risk on a 1–5 scale: how likely, how bad, how

reversible, how detectable.

- Each item is scored — with reversibility and detectability acting as multipliers, not

additions, because an irreversible change only production catches is categorically worse than a reversible one CI catches.

- Each package combines its items as dominant plus tail — the worst risk, plus a small

fraction of the rest. A plain sum dilutes one severe risk among ten trivial ones; a plain maximum makes the ten trivial ones free.

- Risk propagates up the dependency graph — a foundation package carries the exposure of

everything depending on it.

- Packages touching the same files are treated as correlated, not independent, because

independent-risk maths under-reports shared-surface exposure.

- Produces one verdict — go, go with gates, or no-go — plus the top three drivers.

Takes in: risk items per package, the dependency graph, and what each package touches. Gives back: a per-package score, a single verdict, and the three main causes.

Done when:

- All five functions implemented, with the formulas from the existing docstrings

- Cyclic dependency graphs are refused, not silently smoothed over

- The verdict always comes with exactly three named drivers

- Weights are configurable, and the maths does not change when they are

Depends on: C-01, C-15.

How to instruct me: "Build C-16. The formulas are already in the docstrings — implement them with tests, including a cycle-refusal test."

What you learn: Hybrid symbolic and neural, and choosing the right granularity for a model's judgement. The model supplies four small ordinal judgements; Python does every calculation. Note why the scale is 1–5 rather than 1–100: a model cannot reliably distinguish 63 from 67, and pretending it can makes the downstream arithmetic look more trustworthy than it actually is. Knowing where a model's judgement is reliable — and truncating the scale to that — is a real and underrated skill.

## C-17 · Gate ledger ⬜ not started · ~200 lines

In one line: A permanent record of who approved what, at what risk, against which change.

Why it exists: An approval that lives only in a chat window did not happen. It cannot be audited, and it is gone by next session.

What it actually does:

- Scales the gate to the computed risk: low risk auto-approves and logs; high risk requires

a named human plus an impact summary and a rollback plan.

- Appends every decision to a file — never rewrites a past entry.

- Each entry records: which package, the decision, who approved it, when, the risk score at

that moment, a hash of the exact change, and links to the evidence.

- The hash matters: it proves the approval was for this change and not a later one.

Takes in: a package, a decision, an approver, the risk score, and the change. Gives back: an appended ledger entry, and a readable history.

Done when:

- Low risk auto-approves without a prompt; high risk cannot proceed without a named person

- The ledger is genuinely append-only — a past entry cannot be edited

- Every entry ties an approval to a specific risk score and a specific change hash

- The history is readable and answers "why does this exist?" by lookup

Depends on: C-16.

How to instruct me: "Build C-17. Append-only, risk-scaled stringency, and every entry must include the diff hash so an approval cannot be reused for a different change."

What you learn: Human-in-the-loop, designed rather than bolted on. The counter-intuitive part: a system that asks about everything is less safe than one that asks about three things, because uniform gates cause fatigue and fatigue causes rubber-stamping. Pricing the gate to the risk is what keeps the approvals meaningful.

# Group 7 · The execution loop

Write, check, fix, and know when to stop.

## C-18 · Generator ⬜ not started · ~300 lines

In one line: Writes code that looks like this project's code, not like generic code.

Why it exists: Output that is technically correct but stylistically foreign gets rewritten by hand — which means the tool saved nothing. The fix is not a better model; it is better examples.

What it actually does:

- Retrieves the closest existing example of what is being asked for.

- Reads that example as the pattern to match: its imports, its structure, its naming, how

it handles errors, how it logs.

- Applies the learned conventions from C-27.

- Checks whether the thing already exists before writing anything new — reuse before

creation.

- Produces the change, stating which existing file it used as its reference.

Takes in: a work package, retrieved examples, and the conventions. Gives back: the change, plus which reference file it followed.

Done when:

- Output follows the reference file's shape, not a generic template

- It always names the reference it used, so you can judge whether it picked well

- It refuses to duplicate something that already exists, and says what it found instead

- Given the same package twice, the output is recognisably consistent

Depends on: C-09, C-14, C-27.

How to instruct me: "Build C-18. It must retrieve the closest existing example and match it, and it must always tell me which file it used as the reference."

What you learn: Grounded generation. Retrieve the nearest real example and match it, instead of generating from the model's average of all code everywhere. This is few-shot learning where the examples come from the repository itself. Worth internalising: output that looks generic in a specific codebase is a retrieval failure, not a model failure — the fix is upstream in C-09, not in the prompt.

## C-19 · Validator ⬜ not started · ~200 lines · highest leverage single component

In one line: Runs the real checks and reads the results properly.

Why it exists: Everything else in this system is reasoning about code. This is the only part that finds out what is actually true. A test result is not an opinion.

What it actually does:

- Asks the profile what "validated" means here — which commands, in what order.

- Runs them for real.

- Parses the output into structured results rather than handing back a wall of text: which

test failed, in which file, on which line, with what message.

- Distinguishes the kinds of failure — a syntax error, a failed assertion, a timeout, a

missing dependency — because C-20 needs to know which it is.

- Reports honestly. A skipped check is reported as skipped, never as a pass.

Takes in: a change, and the profile's validation commands. Gives back: structured results — what passed, what failed, where, and why.

Done when:

- Validation commands come entirely from the profile, nothing hard-coded

- Failures are parsed into file, line and message, not returned as raw text

- Failure types are classified

- A skipped or errored check is never reported as a pass

Depends on: C-01, C-25.

How to instruct me: "Build C-19. Commands from the profile, structured results with file and line, and classify the failure type. Never report a skip as a pass."

What you learn: Closing the loop with ground truth. This is the same insight behind training models on verifiable rewards: a system that can check its own work against reality improves dramatically faster than one that only reasons about it. If you build one thing from this group, build this one — it makes everything upstream of it better, because the upstream parts finally get told when they were wrong.

## C-20 · Repair engine ⬜ not started · ~300 lines

In one line: Fixes what failed — and knows when to stop trying.

Why it exists: Something will fail. The naive response is "try again", which in an automated loop means burning money while quietly making the code worse.

What it actually does:

- Classifies the failure using C-19's output.

- Fetches context specific to that kind of failure — a missing import needs different

context from a failed assertion.

- Diagnoses, patches, re-validates.

- Counts attempts. After three, it stops, reports what it tried, and says plainly why

it is handing over.

- Never silently reports success on an attempt that did not actually pass.

Takes in: a validation failure, and the change that caused it. Gives back: a fix that passes, or an honest escalation after three tries.

Done when:

- Attempts are capped at three and the cap cannot be bypassed

- Each attempt targets the specific failure type, not a generic retry

- The escalation states what was tried and why it stopped

- A failure that gets worse across attempts is detected and abandoned early

Depends on: C-09, C-19.

How to instruct me: "Build C-20. Three attempts maximum, failure-specific context per attempt, and an escalation message that says exactly what was tried."

What you learn: Bounded self-correction. Unbounded retry loops are the most common way automated systems waste money and damage code — each attempt adds mess while confidence stays high. The engineering here is in the cap and the handover, not the retry. Knowing when to stop is a design decision, and it has to be made before the loop is written, not after it misbehaves.

# Group 8 · Proof & learning

What turns a tool that works today into one that gets better.

## C-21 · Eval harness 🔴 blocked on you · ~300 lines

In one line: Proves whether a change made the output better or worse.

Why it exists: Without this, every prompt change is a guess. You will improve something, break something else, and have no way to tell which happened. This is the single clearest line between people who ship AI systems and people who demo them.

What it actually does:

- Holds a golden set — real cases, each with the original request and what actually had to

be reworked.

- Runs the system against each case.

- Scores the output against a written rubric per artifact type, rather than a vibe.

- Compares against the last run and reports what improved, what regressed, and what stayed

the same.

- Never lets the model that produced an artifact be its only grader.

Takes in: the golden set, and the rubrics. Gives back: a score per case, and a comparison against the previous run.

Done when:

- Five to ten real cases exist in the golden set

- Nine rubrics exist, one per artifact type

- A run produces a score you can compare to last time

- Each golden case marks which parts are observed fact and which were reconstructed

Depends on: C-13, and the golden set — which only you can supply. Agreed approach (D-026): I reconstruct cases from the project's git history, you correct the reasoning I get wrong.

How to instruct me: "Start the C-21 golden set. Mine the history for request-to-rework pairs, draft five cases, and mark clearly which parts you observed versus inferred."

What you learn: Evals and LLM-as-judge — the most under-taught skill in this whole field. Also the trap worth knowing: a model grading its own output scores it generously and consistently, so it looks like a working eval while measuring nothing.

## C-22 · Experience store ⬜ not started · ~250 lines

In one line: Remembers lessons learned, and surfaces the relevant ones automatically.

Why it exists: The same mistakes recur. Without somewhere to put a lesson, it lives in one person's head and leaves when they do.

What it actually does:

- Records lessons, incidents and anti-patterns as structured entries, not free text.

- Each carries what happened, what was learned, and what to do differently.

- When a new task arrives, finds the few past lessons genuinely relevant to it.

- Injects those into the context, so a known mistake is not made again.

- Prunes or supersedes lessons that stop being true.

Takes in: a task, plus the accumulated lessons. Gives back: the two or three lessons that actually apply here.

Done when:

- Lessons are structured and validated, not prose

- Retrieval surfaces relevant lessons and suppresses irrelevant ones

- A lesson visibly changes generated output

- A superseded lesson stops being retrieved

Depends on: C-09, C-10.

How to instruct me: "Build C-22. Structured lessons, similarity retrieval, and prove that injecting one changes the output."

What you learn: Long-term memory that compounds — and why retrieval is the hard part. Storing lessons is trivial. The real problem is that with two hundred lessons, which three matter for this task? Get that wrong and you have built a landfill with a search box attached, which is worse than nothing because people stop trusting it.

## C-23 · Traceability ⬜ not started · ~200 lines

In one line: Lets you follow any line of code back to the reason it exists.

Why it exists: "Why is this here?" is currently answered by archaeology — reading old commits and guessing. It should be a lookup.

What it actually does:

- Records a link every time an artifact is produced: this requirement produced this spec,

which produced this plan, which produced this change, which was checked by this test.

- Links work in both directions — from requirement forward to code, and from code back to

requirement.

- Populated as work happens, never reconstructed afterwards, because reconstruction is

guesswork.

- Joins up with the approval ledger, so a change traces to both its reason and its

approval.

Takes in: each artifact as it is created. Gives back: the chain, in either direction.

Done when:

- Any change can be traced back to the requirement that asked for it

- Any requirement can be traced forward to the code and tests that satisfy it

- Links are written at creation time, not inferred later

- A gap in the chain is visible rather than silently missing

Depends on: C-01, C-17.

How to instruct me: "Build C-23. Links written at creation time, traversable both ways, and gaps must be visible."

What you learn: Provenance and explainability. In any audited environment, the question "who decided this and why" eventually arrives, and the only good answer is a link rather than a memory. Systems that cannot answer it get replaced by ones that can.

## C-24 · Cost ledger ⬜ not started · ~150 lines

In one line: Records what each run cost against what it was budgeted.

Why it exists: "This is efficient" is a claim. A number is a fact. And the router can only get cheaper over time if it can see what things actually cost.

What it actually does:

- Records, per step and per run: the budget, the actual spend, and whether the outcome was

accepted.

- Appends to a ledger, so history accumulates.

- Reports budget versus actual, and flags steps that routinely overrun.

- The router reads this history to make better depth decisions next time.

Takes in: each step's budget and actual usage, and whether the result was accepted. Gives back: a running ledger and a report.

Done when:

- Every step records budget, actual and outcome

- Overruns are visible per step, not just in aggregate

- The router demonstrably uses the history

- Cost per accepted outcome is reported, not just cost

Depends on: C-05.

How to instruct me: "Build C-24. Per-step budget versus actual, and report cost per accepted outcome rather than raw token count."

What you learn: Observability, and choosing the right metric. The wrong metric is tokens used. The right one is tokens per accepted outcome — a run that spent half as much and got rejected cost you more, not less. Optimising the wrong metric here is how systems get cheaper and worse simultaneously while the dashboard looks great.

# Build order

Dependencies force most of this. What you actually choose is where to stop and start using it — and there are two good stopping points long before the end.

| Milestone | Components | What you get |
| --- | --- | --- |
| M1 It runs at all | C-25 → C-05 | Skills can call Python, against a profile from day one. Nothing else is testable until this lands. |
| M2 It knows the repo | C-06 → C-07 → C-08 → C-26 | Blast radius. Stop here and use it for two weeks. What you learn from using it will change what you build next. |
| M3 It writes grounded specs | C-09, C-10, C-11, C-12, C-13, C-14, C-27 | A vague request becomes a validated spec, grounded in the real codebase, already attacked by a critic. Largest block of work. |
| M4 It governs | C-15, C-16, C-17 | Work packages, a risk verdict with three named causes, gates priced to risk, a permanent approval trail. Second natural stopping point. |
| M5 It proves itself | C-21 | Buildable any time after M3. Everything after it is unmeasurable without it. |
| M6 It closes the loop | C-19 first, then C-18, C-20, C-22, C-23, C-24 | Generate, validate, repair, remember, trace, measure. C-19 first, because ground truth improves everything upstream. |

If you only ever do two things: M1 then M2. Four components. At the end you have a tool that completely and instantly answers the most expensive question in your working week — what will this change break?

# Questions still blocking work

| # | Question | Blocks |
| --- | --- | --- |
| 1 | Which repositories enter the code graph — one, or several that share code? | C-06, C-07 |
| 2 | Risk band thresholds, and who counts as a named approver | C-17 |
| 3 | How does the headless path authenticate inside a CI pipeline? | CI rollout only |

Already settled: C-05 ships as bundled scripts (D-025) · golden set is reconstructed then corrected (D-026) · no orchestration frameworks (D-024) · domain neutrality has components (D-027) · explanations go in the chat (D-028).